# [Template]

# Project Planning & Management Document

### 1. Project Overview

- Spider Robot  using ESP32

-   Dhruv – Electronics,  Integration,  Mechanical & Assembly

-   Aditya –

This project involves building a 4-legged spider robot that can walk using coordinated servo motors and detect obstacles using an ultrasonic sensor. The robot uses an ESP32 and a PCA9685 servo driver to control movement and respond to its environment.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Dhruv | Electronics & Software Mechanical & Assembly | Wiring ESP32, PCA9685, ultrasonic sensor, writing MicroPython code, testing system 3D printing parts, assembling robot, mounting servos, structural adjustments |
| Aditya |  |  |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Finalize idea and project approval | Approved concept | Completed |
| Week 1 | Order components and start understanding system | Components list + initial plan | Completed |
| Week 2 | 3D printing and basic assembly | Printed parts + partial assembly | Completed |
| Week 3 | Full assembly and testing | Working robot prototype | Completed |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

A table for each week:

Week 0

- Planned Tasks: Finalize project idea

- Completed Tasks: Decided to build spider robot and got approval

- Challenges Faced: Choosing between multiple project ideas

- Solutions: Selected a project that balances complexity and feasibility

- Next Steps: Research components and design

Week 1

- Planned Tasks: Identify components and understand system

- Completed Tasks: Selected ESP32, PCA9685, servos, ultrasonic sensor

- Challenges Faced: Understanding how multiple servos will be controlled

- Solutions: Learned about PCA9685 servo driver

- Next Steps: Order components and prepare design files

Week 2

- Planned Tasks: Start 3D printing and assembly

- Completed Tasks: Downloaded design files and started printing

- Challenges Faced: Understanding assembly and part orientation

- Solutions: Referenced online guides and adjusted approach

- Next Steps: Complete assembly and start wiring

Week 3

- Planned Tasks: Complete robot and test movement

- Completed Tasks: Robot has been made

- Challenges Faced: Making the servo moters work accordingly

- Solutions: (To be updated)

- Next Steps: Final testing and improvements

👉 Encourage honesty here—failures are important learning